Weekly Task Report

June 6 – June 12, 2026

Project: CarKnox — AI-Powered Used Car Analysis Platform

# 1. Overview

This week focused on two major areas: rebuilding and stabilizing the application after a deployment issue, and building out a comprehensive dealership management module. The week concluded with a full dealership directory, owner dashboard, registration flow, and associated API routes.

# 2. Task Summary

| Day | Category | Task Description |
| --- | --- | --- |
| Jun 6 | Environment | Killed stale process on port 3000; cleaned .next build cache |
| Jun 6 | Build | Ran npm run build — zero errors, all 11 pages generated |
| Jun 6 | Infra | Restarted dev server on http://localhost:3000 |
| Jun 7 | UI/Navbar | Restored missing Dealerships & Owner Portal navigation buttons |
| Jun 7 | Styling | Added pill-style dark buttons (bg-[#1a1a2e]) with hover states |
| Jun 8 | Animation | Built TopDealershipsBanner with infinite auto-scroll marquee |
| Jun 8 | Animation | Debugged CSS keyframe issues (inline styles stripped, Tailwind purged) |
| Jun 8 | Animation | Final solution: framer-motion useAnimationControls + repeat: Infinity |
| Jun 8 | Animation | Added hover pause/resume behavior for banner |
| Jun 8 | Lint | Fixed 4 ESLint errors (unused expressions, vars, deps, type inference) |
| Jun 9 | Build | Reduced dealerships page bundle from 7.01 kB to 4.42 kB |
| Jun 10 | Types | Created lib/dealershipTypes.ts — 41 lines of TypeScript interfaces |
| Jun 10 | Store | Created lib/dealershipStore.ts — 361 lines of state management |
| Jun 11 | API | Created GET/POST /api/dealerships route |
| Jun 11 | API | Created /api/dealerships/[id]/route.ts (single dealership) |
| Jun 11 | API | Created /api/dealerships/[id]/listings route (CRUD) |
| Jun 11 | API | Created /api/dealerships/[id]/listings/[listingId] route |
| Jun 11 | API | Created /api/dealerships/[id]/auth route (authentication) |
| Jun 11 | Pages | Built dealerships directory page (147 lines) |
| Jun 11 | Pages | Built single dealership detail page (170 lines) |
| Jun 11 | Pages | Built dealership registration page (257 lines) |
| Jun 11 | Pages | Built owner dashboard (488 lines — largest page) |
| Jun 11 | Components | Created DealershipCard component (82 lines) |
| Jun 11 | Components | Created CarCard component (118 lines) |
| Jun 11 | Testing | Created test_app.py with 93 lines of test cases |

# 3. Detailed Breakdown

## 3.1 Project Rebuild & Server Management

- Killed existing process on port 3000 to free the port

- Cleaned .next build cache to force a fresh build

- Ran npm run build with zero errors; all 11 pages (5 static + 6 dynamic API routes) generated successfully

- Restarted development server

## 3.2 Navbar: Restored Navigation Buttons

File: components/Navbar.tsx

The top-right navigation buttons (Dealerships, Owner Portal) were missing from the homepage navbar. Two pill-style anchor links were added in a flex container on the right side of the navbar.

- Dealerships (href="/dealerships") — links to the public dealership directory

- Owner Portal (href="/dealerships/dashboard") — links to the dealership owner dashboard

- Dark pill styling with hover transitions using Tailwind classes

## 3.3 Top Dealerships Banner: Infinite Auto-Scroll Marquee

File: components/TopDealershipsBanner.tsx

Premium partner cards were rendering statically with no scrolling animation. Multiple approaches were attempted before arriving at the final solution.

Failed attempts:

- Inline <style> tag with @keyframes — stripped by Next.js App Router

- useEffect injecting <style> into <head> — didn't resolve the issue

- @keyframes in globals.css — likely purged/altered by Tailwind build process

- Framer-motion animate() — TypeScript ESLint errors

- motion.div with variants — repeatType type inference error

Final solution:

- motion.div + useAnimationControls from framer-motion with repeat: Infinity, repeatType: 'loop', and 28s duration

- Seamless loop via doubled dealer array ([...dealers, ...dealers])

- Hover pause/resume implemented via controls.stop() / controls.start()

- 4 lint errors fixed (unused expressions, variables, deps, type assertions)

## 3.4 Dealership Module (Major Feature)

A complete dealership management system was built from scratch, adding 14 new files and 1,965 lines of code.

### Type Definitions & State Management

- lib/dealershipTypes.ts — 41 lines defining TypeScript interfaces for Dealership, CarListing, and related types

- lib/dealershipStore.ts — 361 lines of Zustand-like state management with CRUD operations, filtering, and search

### API Routes

A RESTful API with 5 endpoints:

- GET/POST /api/dealerships — list all & create dealerships

- GET/PUT/DELETE /api/dealerships/[id] — single dealership CRUD

- GET/POST /api/dealerships/[id]/listings — manage car listings per dealership

- GET/PUT/DELETE /api/dealerships/[id]/listings/[listingId] — single listing CRUD

- POST /api/dealerships/[id]/auth — dealership authentication endpoint

### Pages

- app/dealerships/page.tsx (147 lines) — public directory with search/filter, TopDealershipsBanner, and DealershipCard grid

- app/dealerships/[id]/page.tsx (170 lines) — single dealership detail showing all listings with filtering

- app/dealerships/dashboard/page.tsx (488 lines) — owner dashboard with analytics, listing management, and bulk actions

- app/dealerships/register/page.tsx (257 lines) — dealership registration form with validation and onboarding flow

### Components

- components/DealershipCard.tsx (82 lines) — reusable dealership card with logo, stats, and CTA

- components/CarCard.tsx (118 lines) — reusable car listing card with image, price, specs, and badges

### Testing

- test_app.py (93 lines) — Python test suite covering dealership API endpoints and core functionality

# 4. Metrics & Statistics

| Metric | Value |
| --- | --- |
| Total commits | 1 commit (07667d9) |
| Files added/modified | 14 files (1,965 new lines) |
| API routes created | 5 endpoints |
| Pages created | 4 pages |
| Components created | 2 components (CarCard, DealershipCard) |
| Lint errors fixed | 4 ESLint errors |
| Bundle size reduced (dealerships page) | 7.01 kB → 4.42 kB (37% reduction) |
| Build status | Passing — zero errors, 11 routes |
| Test suite | 93 lines in test_app.py |

# 5. Files Changed This Week

| File | Lines |
| --- | --- |
| app/dealerships/dashboard/page.tsx | 488 |
| lib/dealershipStore.ts | 361 |
| app/dealerships/register/page.tsx | 257 |
| app/dealerships/[id]/page.tsx | 170 |
| app/dealerships/page.tsx | 147 |
| components/CarCard.tsx | 118 |
| test_app.py | 93 |
| components/DealershipCard.tsx | 82 |
| app/api/dealerships/[id]/listings/[listingId]/route.ts | 65 |
| app/api/dealerships/[id]/listings/route.ts | 66 |
| lib/dealershipTypes.ts | 41 |
| app/api/dealerships/route.ts | 36 |
| app/api/dealerships/[id]/auth/route.ts | 27 |
| app/api/dealerships/[id]/route.ts | 14 |